## Slide 1: SAP - Activate and AMS Standardisation

## Slide 2: JSLMI SAP Plan FY25 onwards
 | Category | Objective Description | Business Benefits | Timescales
Fujitsu Activate Methodology (Fujitsu Integrated Edition) | First Focus | Establish and implement the Fujitsu Integrated SAP Activate methodology, integrating Fujitsu Japan's best practices and SAP's latest roadmap along with SDEM. This includes obtaining the full methodology, identifying gaps for DSS/SLM integration, and creating new templates. | Enhanced project delivery consistency and quality; competitive differentiation in SAP RFPs; auditable compliance with global Fujitsu standards; improved knowledge management and training. | End Q4 FY25
 | Knowledge Build & Pilot Implementation | Develop a centralized knowledge base for methodology documents, templates, and accelerators. Conduct training workshops and internal certification tracks. Pilot the integrated methodology on an SAP S/4HANA project to refine processes and capture lessons learned. | Improved consultant proficiency and consistent application of best practices; validated and refined methodology for wider rollout. | FY26
 | Formalization & Continuous Improvement | Embed the refined Fujitsu Activate Methodology into the Fujitsu India Quality Management System (QMS) for SAP projects. Establish a continuous improvement loop driven by project feedback. | Ensures auditable compliance and alignment with global Fujitsu standards; continuous enhancement of delivery processes and quality. | FY26
SAP Global AMS Adoption & Standardization | First Focus | Mandate the use of SAP Global AMS service description for new customer engagements and review existing contracts for alignment. Standardize KPI reporting and ensure tooling reflects global definitions. [Owned by Quality] DSM alignment in line with SAP Global AMS product development | Consistent, high-quality AMS delivery; improved reporting and performance measurement; strengthened client perception; alignment with SAP's global rollout plan. | To be agreed with SAP Global AMS program (Follow-up sessions & actions)
 | Communication, Training & Governance (AMS) | Publish guidelines for SAP AMS teams. Conduct training for delivery managers on updated KPIs and service descriptions. Establish a SAP Global AMS governance body for ongoing monitoring and improvement. | Clear communication and understanding of AMS standards; improved performance through trained personnel; effective monitoring and continuous improvement of AMS operations. | To be agreed with SAP Global AMS program (Follow-up sessions & actions)

## Slide 3: Integrated Mandatory Standards (IMS) Private Cloud – Mandatory
Discover
Prepare
Explore
Realize
Deploy
Run
Phase Initiation
Activate Solution
Fit-to-Standard Workshop Preparation
Fit-to-Standard System Preparation
Fit-to-Standard Workshops and Documentation
Fit-to-Standard Workshop Validation
Design Workshops and Documentation
Design Review and Customer Sign Off
UX Activation and Design
Security Design
Data Volume Design
Data Migration Design
Custom Code Impact
Integration Design
Test Planning
Sandbox Setup / Conversion
DEV Setup / Conversion
Sizing
Technical Architecture and Infrastructure Definition
Technical Design
Communication Plan Execution
Phase Closure and Sign-Off phase Deliverables
Phase Initiation
Plan Realize Phase
Configuration: Introduction
Configuration: Handover
Configuration: Main Configuration
Configuration: Unit Test
Configuration: Bug Fixing
Configuration: Documentation
Security Implementation
Data Volume Management Configuration
Integration Validation
Data Migration & Verification
Custom Code Quality
Integration Implementation
Test Preparation
Test Execution
QAS (Quality Assurance Systems) Setup/ Conversion
IT Infrastructure Setup
Cutover Preparation & Plan NOTE: Separate document and tasks delivered outside of the Master Activate Phases
Detailed Change Impact Analysis
Enablement Delivery
Phase Closure and Sign-Off Phase Deliverables
Phase Initiation
Integration Validation
Operations Readiness
Release Closing
Production Cutover
Hyper Care Support
Handover to Support Organization
Project Closure and Sign-Off Project Deliverables
Operate Solution
Improve and Innovate Solution
Strategic Planning
Conversion Readiness Assessment
Application Value and Scoping
Trial System Provisioning
Transition Planning
Project Initiation
Establish Project Governance
Plan Project
Project Kick-Off and On-Boarding
Project Standards, Infrastructure, and Solution
Stakeholder Analysis (RACI, ORG Structure)
Communication Analysis and Plan
Enablement Strategy
Phase Closure and Sign-Off Phase Deliverables
Notes: Nilesh

## Slide 4: 統合必須基準（IMS）プライベートクラウド – 必須
発見する
準備する
探求する
実現する
デプロイ
走る
1. フェーズ開始
2. ソリューションの活性化
3. 適合基準ワークショップ準備
4. 適合基準システム準備
5. 適合基準ワークショップと文書化
6. 適合基準ワークショップ検証
7. 設計ワークショップと文書化
8. 設計レビューと顧客承認
9. UX活性化と設計
10. セキュリティ設計
11. データ量設計
12. データ移行設計
13. カスタムコードの影響評価
14. 統合設計
15. テスト計画
16. サンドボックス環境設定／移行
17. 開発環境設定／移行
18. サイジング
19. 技術アーキテクチャとインフラ定義
20. 技術設計
21. コミュニケーション計画実行
22. フェーズ終了と承認フェーズ成果物
1. フェーズ開始
2. 計画実現フェーズ
3. 構成：導入
4. 構成：引き継ぎ
5. 構成：メイン構成
6. 構成：ユニットテスト
7. 構成：バグ修正
8. 構成：ドキュメント作成
9. セキュリティ実装
10. データ量管理構成
11. 統合検証
12. データ移行と検証
13. カスタムコード品質
14. 統合実装
15. テスト準備
16. テスト実行
17. QAS（品質保証システム）設定/変換
18. ITインフラストラクチャ設定
19. カットオーバー準備と計画注記: マスターアクティベートフェーズ外で提供される別文書およびタスク
20. 詳細な変更影響分析
21. 導入支援デリバリー
22. フェーズ終了と承認フェーズ成果物
1. フェーズ開始
2. 統合検証
3. 運用準備
4. リリース終了
5. 本番移行
6. ハイパーケアサポート
7. サポート組織への引き継ぎ
8. プロジェクト終了と承認 プロジェクト成果物
ソリューションの運用
ソリューションの改善と革新
1. 戦略的計画策定
2. 移行準備度評価
3. アプリケーション価値とスコープ定義
4. 試験システム構築
1. 移行計画策定
2. プロジェクト開始
3. プロジェクトガバナンスの確立
4. プロジェクト計画策定
5. プロジェクトキックオフとオンボーディング
6. プロジェクト標準、インフラストラクチャ、ソリューション
7. ステークホルダー分析（RACI、組織構造）
8. コミュニケーション分析と計画
9. 実現戦略
10.フェーズ終了と承認フェーズ成果物
[Note]
Updated on 3 Feb, by FJ Activate team of EA, JGG in Japan.
Letters in YELLOW: Available in FJ Activate v3.0.
Letters in Gray: Not available in FJ Activate v3.0.
Notes: Nilesh

## Slide 5: Recommendations - SAP AMS - timeline
Adopt SAP Global AMS Service Description
Mandate use of the SAP Global AMS service description in all new customer engagements in line with SAP Global SAP rollout plan.
Review existing AMS contracts to check feasibility to come under SAP Global AMS in line with current program approach.
Standardize KPI Reporting
Work with the Quality Workstream to define a SAP Global SAP Quality KPI Framework (common set of KPIs, reporting frequency, and format).
Align India GDC and other GDCs with this standard.
Ensure tooling (e.g., ServiceNow, Power BI dashboards, or SAC if used) reflects global KPI definitions.
Communication & Training
Publish guidelines for SAP AMS teams on how DSM and the SAP Global AMS work together.
Conduct training for delivery managers and service leads on updated KPIs and service descriptions.
Create and publish an induction pack for SDMs new to SAP Global AMS.
Continuous Governance
Establish a SAP Global AMS governance body with representatives from GDU, JGG, and regional GDCs.
Include adoption into the existing SAP Global AMS reviews to monitor KPI adoption, service quality, and client satisfaction.